## Slide 1
Design and New product Introduction
Steve Birrell
Quantum Composers, CEO
Consultant: Electro-Optical Design,
Producibility, and Production
1

## Slide 2
Design the first step in the quality process.
Quality starts with the design process.
The challenge is how to design and produce a complex product with limited time and resources.
Let’s get started…

## Slide 3
The Challenge:
  Bozeman Laser is designing a new laser using a new, unique and very complex optical configuration.
The Problems:
  How do you insure a robust design that is easy to manufacture and meets all of requirements?
  How can this be done within a reasonable budget and within an acceptable schedule?
  How much modeling, how many prototypes and how much testing should be done?
What should we do…
It is impossible to insure 100% confidence,
the best that you can do is control and manage your risks.
Problem Definition

## Slide 4
  Develop a design process, with a disciplined process to transition from each stage to the next.
    Transition using design reviews, check lists, formal sign-off etc.
There’s a lot to consider…
Research & Development
Develop technical understanding to support a robust design with performance & production margins.
Design for Production
Know your resources (labor, test & measurement, processes)
Transition to Production
Document design, assembly procedures & test procedures. Insure manufacturing is properly trained.
Production
Monitor production for producibility: ease of assembly, test margins, failure analysis. Focus on root causes.
Support
Continue to aggressively support product service,root causes, resolving issues, no bandaids.
Stage/Gate approach to design
Solution

## Slide 5
Research & Development
Develop technical understanding to support a robust design with performance & production margins.
  Identify & Manage the Technical Risks
    80% of the design should be easy, “off the shelf”.
    16% of the design should be moderate, based on previous work.
    4% of the design is the new, hard stuff.
  Focus on the critical “new stuff”.
    More time modeling and analyzing.
    More time testing and qualifying.
    More QC during initial production.
All requirements verified & documented
All material & parts available
Critical design features identified

## Slide 6
Design for Production
Know your resources (labor, test & measurement, processes)
Use models, analysis and prototype testing to understand your design, focusing on the 4% new/critical items.
Sensitivity Table – Documents sensitive of components to various errors (size, displacement, tilt, angle, etc.).
Error Budget – Use sensitivity table to develop an error budget, allocating the available tolerances between all of components.
Prototype meets all requirements, with margin
Drawings & design documentation complete
Analysis/model results documented

## Slide 7
Transition to Production
Document design, assembly procedures & test procedures.
Insure manufacturing is properly trained.
Transition starts with a good document control process.
  Simple engineering control process during development.
  Complete document control process when released for production.
Develop tooling, test equipment, assembly & test procedures.
Make sure everyone (technicians, QC, shipping, etc.) is properly trained.
Document everything! Avoid tribal knowledge.
All design & manufacturing documentation released
All training has been completed
All facilities & resources identified & available

## Slide 8
Production: New Product Introduction
Monitor production for producibility:
ease of assembly, test margins, failure analysis. Focus on root causes.
Expect problems, statistically this is impossible to avoid.
Production yields are consistent & understood
Production processes are efficient and reliable
Areas for design improvement have been identified

## Slide 9
Support: New Product Introduction
Continue to aggressively support product service, root cause analysis, resolving issues, no band aids.
Expect problems, statistically this is ‘almost’ impossible to avoid.
Engineering should be very active supporting customers and supporting analysis of defective products.
Minimal product failures
Minimal questions from customers
Happy customers

## Slide 10
Questions to Ask Yourself
?
Have you found yourself late in the design wishing you had addressed something earlier in the process?
Have you discovered a serious flaw in the design late in the design or during production?
Did you discover that the design was too hard for a technician to build?
Are you still debating performance specs while in production?
Are you having trouble finding vendors for production during the transition to production?
When entering production are you missing prints, work instructions, fixtures, etc.?
Quality starts with the design!